org

Perimeta 365 – Hybrid Exchange

Implementation Plan

Date 2 August 2021

Document Information

Document Acceptance for v1.0

| Function | Date | Name | Position |
| --- | --- | --- | --- |
| Prepared: | 02-08-2021 |  | Senior Consultant |
| Reviewed: | 02-08-2021 |  | Senior Consultant |
| Released: | 02-08-2021 |  | Senior Consultant |

Drafting and Release History

| Version | Date | Author | Description |
| --- | --- | --- | --- |
| 1.0 | 02-08-2021 | Col McKeahnie | Release to AGENCY |

| oobe contact details | oobe Pty Ltd |
| --- | --- |
|  | ¦ www.oobe.com.au ¦ GPO 111 Canberra City 2601 ¦ ACN 123 977 846 ¦ ABN 48 123 977 846 |

Contents

Introduction	4

Project Overview	4

Purpose	4

Scope	4

Implementation	5

Overview	5

Steps	5

Connectivity	6

Abbreviations and Acronyms	12

# Introduction

## Project Overview

The Org has engaged oobe Pty Ltd (oobe PL) to configure their Microsoft 365 (M365) tenant, leveraging oobe’s Perimeta for 365 (P365) product. This project involves the preparation and onboarding of the AGENCY Azure tenant to P365, the synchronisation of identities, automated configuration of the tenant by P365, migration of mailboxes, and the build of Windows 10 devices.

## Purpose

The purpose of this implementation plan is to document the requirement and process to complete the configuration of Exchange Online in a hybrid configuration with AGENCY’s existing on-premises Exchange infrastructure.

## Scope

The configuration of the following components are in scope of this implementation plan:

Updating mail records,

Mail flow between Exchange Online and Exchange on-premises,

Mailbox migration, and

Post migration support tasks.

# Implementation

## Overview

The Implementation of Hybrid Exchange connectivity for the AGENCY requires updates to existing on-premises gateway and mail delivery infrastructure to facilitate mail flow and migration of mailboxes between on-premises Exchange mail servers and the AGENCY Microsoft 365 tenant.

This document will outline the steps and connectivity requirements to achieve Simple Mail Transfer Protocol (SMTP) mail flow for the AGENCY Exchange Hybrid Deployment to facilitate migration of on-premises mailboxes to Exchange Online.

## Steps

Table 1 below outlines the high-level Implementation activities required to support the AGENCY Hybrid Exchange Migration:

Table 1 | Implementation Plan Execution Steps

| Item | Implementation Plan Description | Responsibility |
| --- | --- | --- |
| Azure Active Directory (Azure AD) Hybrid Connectivity | Implement an on-premises Azure AD Connect server and synchronise identities to from on-premises Active Directory (AD) to Azure AD. | oobe |
| Exchange Hybrid Agent Configuration | Implement and configure Exchange Modern Hybrid Agent on-premises. | oobe |
| Mail Exchanger (MX) record, Sender Policy Framework (SPF), Domain-based Message Authentication, Reporting and Conformance (DMARC), DomainKeys Identified Mail (DKIM), Domain Name System (DNS) for all components | Update SPF record to include protection.outlook.com -all | AGENCY (oobe to advise) |
| Configure Exchange Hybrid Mail flow | Allocate an internal IP address for a failover virtual IP (VIP) hosted on the on-premises Fortinet device for the inbound SMTP traffic. Configure the SMTP failover VIP. Allocate a public IP address that will be translated (using Network Address Translation (NAT)) to SMTP failover VIP IP address. Assign public DNS record to public IP address. Assign a certificate to the public IP / DNS record. Inbound Firewall Rule configuration. Outbound Firewall Rule Configuration. | AGENCY (oobe to advise) |
| Perform Mailbox Migration to Exchange Online | - Assign mailbox batches for migration and execute. | Joint (AGENCY and oobe) |
| Post Migration Support Tasks | - Testing / validation of migrated mailboxes and users Re-configuration of Hybrid Exchange to Exchange Online only* Note: Confirmation of requirement to move from hybrid exchange configuration to exchange online only TBC. | Joint (AGENCY and oobe) |

## Connectivity

Table 2 below outlines network connectivity and proxy requirements to support the AGENCY Hybrid Exchange migration:

Table 2 | Network Connectivity

| Purpose | Source | Destination | Port |
| --- | --- | --- | --- |
| Exchange Hybrid | Hybrid Exchange Servers – On Premise (Exchange 2016) | *.msftauth.net *.msftauthimages.net *.phonefactor.net crl.microsoft.com enterpriseregistration.windows.net login.microsoftonline.com login.windows.net management.azure.com mscrl.microsoft.com nexus.microsoftonline-p.com ocsp.msocsp.com policykeyservice.dc.ad.msft.net watchdog.servicebus.windows.net *.store.core.windows.net asl.configure.office.com mshrcstorageprod.blob.core.windows.net tds.configure.office.com mshybridservice.trafficmanager.net domains.live.com r1.res.office365.com r3.res.office365.com r4.res.office365.com *.outlook.com *.outlook.office.com attachments.office.net | 80/443 |

Table 3 below outlines the required name resolution records or TXT entries required for verified domains:

Table 3 | Name Resolution Records or Text Entries for Verified Domains

| Purpose | Record | Destination | TTL |
| --- | --- | --- | --- |
| Exchange | A record for inbound STMP from Exchange Online Protection (EOP) | hybrid.AGENCY.gov.au – point to public IP that NATs to on-premises Exchange Transport Roles. |  |
|  | Mail Exchanger (MX) | N/A – Use existing MX records until full migration to Exchange Online has been completed | 60 min |
|  | SPF: AGENCY.gov.au (TXT Record) | v=spf1 mx include: spf.protection.outlook.com -all | 60 min |
|  | CNAME: | N/A - To be configured once full migration to exchange Online has been completed | 60 min |
| Domains | AGENCY.gov.au | Already exists |  |

Table 4 and Table 5 list the public NAT/Virtual IP (VIP) for inbound communications required for the Hybrid Exchange inbound SMTP Modern Agent.

Note: Detailed requirements are articulated here Microsoft Hybrid Agent | Microsoft Docs. SMTP traffic does not traverse the Hybrid Agent and still requires a public certificate for mail flow between Microsoft 365 or Office 365 and the on-premises organisation. SMTP traffic is out of scope for the Hybrid Agent. A third-party appliance cannot be inside this flow between as it is not supported, neither is ExpressRoute for SMTP.

Table 4 | Public Internet NAT inbound AGENCY

| Purpose | Type | Destination | Inbound Firewall Rules |
| --- | --- | --- | --- |
| Exchange - Inbound SMTP from O365 to on-premises Exchange | Public IP to NAT to SMTP Failover VIP / TCP PORT 25 (TCP – transport will use Transport Layer Security (TLS)) Note: This cannot route through a mail appliance, it needs to be a NAT to either Edge Transport or Exchange Hub Transport, 3rd party mail appliance is not supported here. | SMTP Failover VIP Exchange 2016 #1 (active) Exchange 2016 #2 (failover/passive) Public DNS: hybrid.AGENCY.gov.au | Inbound Firewall Sources: Microsoft - *.mail.protection.outlook.com 40.92.0.0/15, 40.107.0.0/16, 52.100.0.0/14, 104.47.0.0/17 |

Table 5 | Public Internet NAT outbound AGENCY

| Purpose | Type | Destination | Outbound Firewall Rules |
| --- | --- | --- | --- |
| Exchange - Outbound SMTP from Exchange on Prem to O365 | Exchange Server 1 and 2 TCP Port 25 (TCP – transport will use TLS) to Exchange Online Protection Note: This cannot route through a mail appliance, it needs to be a NAT to either Edge Transport or Exchange Hub Transport, 3rd party mail appliance is not supported here. | *.mail.protection.outlook.com | Outbound Firewall Destination: Microsoft - *.mail.protection.outlook.com 40.92.0.0/15, 40.107.0.0/16, 52.100.0.0/14, 104.47.0.0/17 |

Table 6 | Public Certificates

| Purpose | Subject Names | Installed on |
| --- | --- | --- |
| Exchange Inbound SMTP from O365 to Exchange on Premise | CN: hybrid.AGENCY.gov.au SAN: hybrid.AGENCY.gov.au Note: Interim approach will be to utilising existing *.AGENCY.gov.au certificate installed on on-premises Exchange Servers | Exchange 2013 1# (active) Exchange 2013 2# (failover/passive) Public DNS: hybrid.AGENCY.gov.au |

Figure 1 below outlines the proposed high-level mail flow between Exchange Online and on-premises infrastructure to support mail migration to Exchange Online during the “Hybrid Migration Phase”.

Figure 1 | Proposed SMTP Flow – Hybrid Migration Phase

Figure 2 below outlines the proposed mail flow and on-premises management configuration to support Hybrid Identity once migration of all mailboxes to Exchange Online is complete.

Figure 2 | Proposed SMTP Flow – Post Hybrid Migration

# Abbreviations and Acronyms

Table 7 details the abbreviations and acronyms used throughout this document.

Table 7 | Abbreviations and Acronyms

| Acronym | Meaning |
| --- | --- |
| DKIM | DomainKeys Identified Mail |
| DMARC | Domain-based Message Authentication, Reporting and Conformance |
| DNS | Domain Name System |
| EOP | Exchange Online Protection |
| M365 | Microsoft 365 |
| AGENCY | National AGENCY Authority |
| MX | Mail Exchanger |
| oobe PL | oobe Pty Ltd |
| P365 | Perimeta for 365 |
| SMTP | Simple Mail Transfer Protocol |
| SPF | Sender Policy Framework |
| TLS | Transport Layer Security |